Back End Basically composes of:

1) Back end module which customer could load

· Drivers (a link that will display the downloadable drivers and enable browsers to download the latest drivers available – there are many different drivers, browsers will be able to choose the driver to download and also we need to develop in back end a module where administrator can upload the drivers)                                                            2 hours
· Price List (a link that would pop up a Save As box to download the latest price list)                 2 hours
· Categories for driver and price list                                                                                      2 hours

2) Email module where customer could type Subject and Message email and a button that will be able to send mass emails to a list of their customer’s e-mails that they have added into the same module.                                                5 hours

3) Create a feature that will enable them to sort the products by sequence in the order of Product ID.  2 hours

4) Check why the back end cannot change product description but the graphics and the rest can be changed. Free for implement

5) MAIN PAGE - Remove ‘Profit Makers + Focus On’ on main Page and also Back End System. Once you login into www.wiz.com.my/admin and you will see these two in there. Remove them.              

   1 hour
6) PRODUCTS PAGE – Change the links to icons – (http://wiz.com.my/product.php)  

   1 hour
                              - Enlarge the pictures when products are clicked.    



   1 hour
7) RESELLER PAGE – Remove everything and leave only the login page. (http://wiz.com.my/reseller.php)     Free for implement

8) SUPPORT PAGE – Remove everything and leave only the two existing LOGO’s and add two more logo’s. 
The two additional logo’s can be found here: (www.axle3d.com and www.zotac.com). Place all four 
logo’s on the page. Add also a short statement to this page which customer will provide. The four logo’s must be shown on every page of the site especially the first page flash.   

   2 hours
